## Slide 1
Introduction to Risk Management
1
• Software projects involve uncertainty and possible problems.
• These problems can affect cost, time, quality, and project success.
• Risk management helps identify and handle these possible problems.
• Its main goal is to reduce the negative impact of risks.

## Slide 2
What is Risk?
2
• A risk is an uncertain event that may negatively affect a software project.
A risk may cause problems with:
• Cost
• Schedule
• Quality
• Resources
Examples:
• Requirement changes
• Technical failure
• Developer leaving the project
Risk = Probability of occurrence × Impact

## Slide 3
Types of Software Risks
3
1. Project Risks
Risks related to project management.
• Schedule delays
• Budget problems
• Lack of resources
2. Technical Risks
Risks related to technology and development.
• New technology
• Integration problems
• Software defects
3. Business Risks
Risks affecting the business or product.
• Market changes
• Loss of customers
• Business failure

## Slide 4
Risk Management Process
4
1. Risk Identification
Find possible risks before they become problems.
2. Risk Analysis
Determine the probability and impact of each risk.
3. Risk Response / Planning
Decide how the team will deal with the risk.
4. Risk Monitoring
Continuously observe and control the risks.
Identify → Analyze → Respond → Monitor

## Slide 5
Risk Identification and Analysis
5
Risk Identification
Finding possible risks before they cause problems.
Common techniques:
• Brainstorming
• Expert judgment
• Checklists
• Previous project experience
Risk Analysis
Risks are evaluated using two factors:
• Probability – How likely is it to occur?
• Impact – How serious will its effect be?
High probability + High impact = High-priority risk

## Slide 6
Risk Response Strategies
6
After analyzing a risk, the team decides how to handle it.
1. Avoid
Change the plan to eliminate the risk.
2. Mitigate
Take action to reduce its probability or impact.
3. Transfer
Shift the risk to another party.
4. Accept
Accept the risk when its impact is small or unavoidable.

## Slide 7
Conclusion
7
• Risks are unavoidable in software projects.
• Early identification helps prevent major problems.
• Risks should be analyzed according to probability and impact.
• Appropriate response strategies should be planned.
• Continuous monitoring helps keep the project under control.
Key Point
Effective risk management increases the chance of
successful software project completion.
Thank You